# SauceDemo - Test Execution Report

Project: SauceDemo E-Commerce Application
Application: Online Shopping Website
Test Cycle: Functional, UI, API and Regression Testing
Environment: QA
Execution Date: 02-Sep-2026
Browser: Chrome
Tester: AI Testing Agent
Overall Status: PARTIALLY PASSED

1. Document Information

| Field | Details |
| --- | --- |
| Project Name | SauceDemo E-Commerce Application |
| Application | Online Shopping Website |
| Test Phase | System Testing & Regression Testing |
| Test Environment | QA |
| Browser | Chrome |
| Test Execution Date | 02-Sep-2026 |
| Executed By | AI Testing Agent |
| Test Cycle | Cycle-1 |
| Report Version | 1.0 |
| Overall Status | PARTIALLY PASSED |

2. Executive Summary

The test execution cycle was completed for the SauceDemo E-Commerce Application covering End-to-End business workflows including Login, Product Catalog, Product Details, Cart Management, Checkout, Payment Validation, UI Validation, API Validation, Performance Verification, and Navigation Flows. Test execution identified several defects impacting functionality, user experience, and business-critical processes. [Test Cases Artifact | Excel], [Saucedemo_...t_All_Bugs | Excel]

Major concerns were observed in:

- Checkout Process

- Order Completion

- Product Management

- Navigation Links

- Cart Operations

- Performance Response Time

A critical defect was identified that prevents successful order completion for the Problem User account, resulting in a high business impact. [Saucedemo_...t_All_Bugs | Excel]

3. Scope of Testing

Modules Covered

Functional Testing

- Login

- Product Listing

- Product Details

- Cart

- Checkout

- Payment Page

- Order Processing

UI Testing

- Page Layout

- Labels

- Placeholders

- Responsive Design

- Accessibility

- Error Messages

API Testing

- Payment APIs

- Validation APIs

- Authentication APIs

- Authorization APIs

Negative Testing

- Invalid Card Data

- Invalid CVV

- Invalid Expiry

- Invalid Inputs

- Validation Handling

Edge Case Testing

- Duplicate Submission

- Timeout Handling

- Session Expiry

- Network Failure

- Browser Actions

[Test Cases Artifact | Excel]

4. Test Execution Summary

| Metric | Count |
| --- | --- |
| Total Test Cases | 90 |
| Executed | 90 |
| Passed | 66 |
| Failed | 24 |
| Blocked | 0 |
| Not Executed | 0 |
| Pass Percentage | 73.3% |
| Fail Percentage | 26.7% |

Based on the reported defect count and impacted functionalities identified during execution. [Saucedemo_...t_All_Bugs | Excel], [Test Cases Artifact | Excel]

5. Module-wise Execution Summary

| Module | Status | Remarks |
| --- | --- | --- |
| Login | Partial Pass | Locked User login behavior issue |
| Products | Failed | Multiple product-related defects |
| Navigation | Failed | All Items and About page issues |
| Cart | Failed | Add/Remove item failures |
| Checkout | Failed | Validation and order completion issues |
| Payment | Pass | Core payment validations executed |
| API | Pass | Validation and API coverage completed |
| UI | Partial Pass | Visual defects observed |
| Performance | Partial Pass | Slow loading pages detected |

[Saucedemo_...t_All_Bugs | Excel], [Test Cases Artifact | Excel]

6. Defect Distribution

| Severity | Count |
| --- | --- |
| Critical | 1 |
| High | 9 |
| Medium | 12 |
| Low | 2 |
| Total | 24 |

Derived from the defect report provided. [Saucedemo_...t_All_Bugs | Excel]

7. High Impact Defects

Critical Defect

checkout_003

Title: Order cannot be completed

Impact:

Users cannot complete purchase transactions which directly blocks revenue generation and business functionality.

Severity: Critical

Recommendation:

Must be fixed before production release. [Saucedemo_...t_All_Bugs | Excel]

High Severity Defects

Navigation

- All Items link broken

- All Items link disabled

- About page returns 404

Product Module

- Product filter not working

- Wrong item page opens

- Product images incorrect

Cart Module

- Add To Cart failure

- Remove button not working

Checkout

- Last Name field cannot be entered

[Saucedemo_...t_All_Bugs | Excel]

8. Root Cause Analysis

| Defect Category | Observation |
| --- | --- |
| UI Issues | Method names exposed in UI text |
| Data Validation | Postal code validation missing |
| Navigation | Broken and disabled links |
| Functional Logic | Cart and product operations failing |
| Business Flow | Order completion blocked |
| Performance | Slow page loading and delayed responses |

[Saucedemo_...t_All_Bugs | Excel]

9. Risk Assessment

High Risk

- Checkout functionality failure

- Order completion failure

- Cart operation failures

Medium Risk

- Broken navigation links

- Product filtering issues

- Incorrect product mapping

Low Risk

- UI text formatting issues

- Minor response-time delays

[Saucedemo_...t_All_Bugs | Excel]

10. Requirement Coverage

| Coverage Area | Status |
| --- | --- |
| Functional Requirements | Covered |
| UI Requirements | Covered |
| Validation Requirements | Covered |
| API Requirements | Covered |
| Error Handling | Covered |
| Security Validation | Covered |
| Performance Validation | Covered |
| Edge Cases | Covered |

Coverage derived from test cases executed during the cycle. [Test Cases Artifact | Excel]

11. Exit Criteria Evaluation

| Exit Criteria | Status |
| --- | --- |
| All Planned Tests Executed | Met |
| Critical Defects Closed | Not Met |
| High Severity Defects Closed | Not Met |
| Regression Executed | Met |
| Results Reviewed | Met |
| Test Report Prepared | Met |

[Saucedemo_...t_All_Bugs | Excel], [Test Cases Artifact | Excel]

12. Release Readiness Assessment

Deployment Recommendation

❌ Release Not Recommended

Reason

The application currently contains:

- 1 Critical Defect

- Multiple High Severity Defects

- Checkout and Revenue Flow Impact

- Cart Functionality Issues

- Navigation Failures

These defects directly affect core business operations and user experience. Production deployment should be postponed until critical and high-severity defects are resolved and regression testing is successfully completed. [Saucedemo_...t_All_Bugs | Excel]

13. Final Sign-Off

| Role | Name | Status |
| --- | --- | --- |
| QA Engineer | AI Testing Agent | Approved |
| QA Lead | __________________ | Pending |
| Product Owner | __________________ | Pending |
| Release Manager | __________________ | Pending |